  username box mein likho:
admin@okdriver.com

  password box mein likho:
admin123

| Day | Focus | What you should complete & push | Commit Message Style | COMPLETED |
| --- | --- | --- | --- | --- |
| Day 1 | Project Setup + Backend Skeleton | - Create monorepo - FastAPI skeleton - PostgreSQL + SQLAlchemy + Alembic - Config, Redis connection - Basic User model + JWT auth | feat: initialize FastAPI backend with auth and database | DONE |
| Day 2 | Camera Registry (Core) | - Camera model + schemas - CRUD APIs (create, list, update, disable) - Basic search & filter - Camera audit log | feat: implement camera registry with CRUD and audit logs | DONE |
| Day 3 | Watchlist + Detection Events | - Watchlist model + CRUD - Detection Event model - API to receive AI events - Basic validation | feat: add watchlist and detection event ingestion | DONE |
| Day 4 | Matching Engine + Alerts | - Matching service (event vs watchlist) - Alert creation - Alert status (open / acknowledged / resolved) - Deduplication logic | feat: implement watchlist matching and real-time alert generation | DONE |
| Day 5 | Real-time Layer | - Redis Pub/Sub - WebSocket manager - Broadcast new events & alerts - Camera status updates | feat: add WebSocket + Redis real-time event broadcasting |  |
| Day 6 | Frontend Foundation | - Next.js project setup - Auth pages (login) - Layout + protected routes - Basic dashboard shell | feat: initialize Next.js frontend with auth and dashboard layout |  |
| Day 7 | Camera & Map Integration | - Camera list + filters - Interactive Leaflet map with markers - Status colors (online/offline/degraded) - Camera detail view | feat: add camera registry UI and interactive map |  |
| Day 8 | Live Dashboard + Video | - Live camera grid (HLS players) - System stats (online count, active alerts) - Sample video streams | feat: implement live camera grid and system health dashboard |  |
| Day 9 | Alerts + Movement History | - Real-time alerts panel - Acknowledge / Resolve alerts - Vehicle search → movement history on map - Timeline view | feat: add real-time alerts and vehicle movement history |  |
| Day 10 | Polish + Docker + Docs | - Docker Compose - Environment variables - README (setup, architecture, limitations) - OpenAPI docs check - Basic seed data | feat: add Docker, documentation and seed data |  |
| Day 11 | Final Testing + Demo Prep | - End-to-end flow testing - Fix bugs - Record 3–5 min demo video - Architecture diagram | chore: final testing, demo video and architecture diagram |  |
| Day 12 | Submission Polish | - Clean Git history - Final README polish - Scalability & security notes - Prepare submission email | docs: finalize README, scalability notes and submission package |  |